# API Capabilities Discussion with Allpoint

Objective: Discuss the API capabilities Adam and his team at Allpoint are releasing and how they align with our current requirements and desires.

# Top of the List (Must-Haves/Immediate Needs)

This section outlines the essential API functionalities, noting the current status (MVP, Post-Launch, or detail required).

| Feature | Phase | Notes |
| --- | --- | --- |
| Ping the cell modem | Phase 2 | You should have this at MVP. |
| Integrate signal statistics into the portal | MVP | You should have this at MVP. |
| Projected data usage/price | MVP | You should have this at MVP. |
| Current health status (Active/Suspended/Deactivated) | MVP | You should have this at MVP (assuming status is Active vs Suspended vs Deactivated). |
| Get serial number of modem | MVP | You should have this at MVP. |
| See what carrier the modem is using | MVP | You should have this at MVP. |
| Get location information | MVP | You should have this at MVP. |
| Percent utilization for period | Post-Launch | We do not display the data in a % as of now, but we can have it this way for you, just may be after launch. |
| Date of last location update | TBD (Push) | Not sure we store that date stamp right now, but we can push for it. The portal typically calls to grab data 1-2 times a day as equipment rarely moves. |
| Cycle window dates (11th - 10th) | Hardcode/TBD | Our cycle window is the 11th - 10th. We can add this, but it will almost never change, so hardcoding is an option. |
| Modems auto-assign to a machine (via MAC address) | Post-Launch | We can use get device information to match MAC addresses. May not be at launch, but we can push for it in the first post-launch expansion/revision. |
| Manually switch carrier (dual carrier modems) | Post-Launch | Available shortly after launch, but not at MVP. |
| Push firewall settings remotely | Launch or Soon After | You should have this at launch or soon after. |
| Adjust the firewall settings | Launch or Soon After | Same as above. |
| Check for modem update / Date of last modem update | Requires Detail | All updates are automatically synched with the portal. Need more detail on what you want for "Check for modem update." We can discuss via phone/Google Meet. |
| Set a "standard configuration" | Non-API | We can do this in a few ways, but it's not currently related to APIs. We will talk about it separately. |

# Things We Would Like to See (Desirable Features)

| Feature | Allpoint Status (Target) | Notes |
| --- | --- | --- |
| Adjusting Plan Tier | MVP | You should have this at MVP. |
| Data usage | MVP | You should have this at MVP. |
| Private IP for connected devices | MVP | You will have the Private IP at MVP. |
| Put/Patch | Requires Detail | Need more details on this. |
| Data usage broken down by day | Feasibility Issue | We cannot currently provide this. Verizon doesn't guarantee data reporting accuracy within a 6-hour window. Real-time data reporting is limited to 6-12 hour windows unless we build additional tools. |
| Public IP for connected devices | Not Possible | Verizon does not provide, and will not provide, any information pertaining to the public IPs devices NAT behind. |
| An alert if the modem is compromised/sending data to unauthorized endpoints | Possible/Alternative Tools | This may be possible, but we have other tools we can show you regarding this. |
| Speed of connection | Difficult/Later Discussion | This is a very tricky feature to show customers, especially via APIs. We can discuss this further at another time. |
| Being able to see/track the data passthrough/endpoints | Unlikely | We are currently unable to see this data at all. |

# Wish List Items

| Feature | Allpoint Status (Target) | Notes |
| --- | --- | --- |
| Magnitude map of Signal strength | Data Available | Not sure how you want to pull in a map, but we could provide the necessary data for you to populate your own map. |